Products & Services -

Trade stocks, futures, ETFs, FX , OTC products with broker or with Interactive Brokers account import and track record from other platforms.

DARWIN API Suite (in Beta) –

It is composed of the following 5 APIs:

* DARWIN Info API - access the entire universe of DARWIN quotes and scores
* DARWIN Trading API - Buy/Sell DARWINs, set conditional SLs and TPs
* Investor Accounts API - Monitor the evolution of your positions in real-time
* DARWIN Quotes API - Stream tick-level DARWIN quotes in real-time.
* Quote Web Socket API - Subscribe to real-time DARWIN quotes via Web Sockets.

The DARWIN API makes everything from conducting analysis and crafting strategies to developing DARWIN trading applications and even full-fledged platforms a reality.

Main Menu –

ACCESS TO MARKETS

* DARWINEX OTC
	+ Forex & CFDs Overview
	+ Platforms and Connectivity
	+ Professional Accounts
* INTERACTIVE BROKERS
* IBKR Integration
* Futures, Stocks & ETFs
* Accounts & Platforms

ATTRACT CAPITAL

* Become Investable
* Seed Allocation Programme
* Third Party Capital

BECOME PRO

* Darwinex Pro

INVEST IN STRATEGIES

* Invest in DARWINs
* DARWINs Portfolio
* DARWIN API

Platform -

* User Platform
* Admin Platform

Estimation Unit -

1. Website Frontend with User Platform - Design/Development Tentative time : 4 Week (20 working Days)
2. Website Backed with Admin Platform – (Time & quote is depend on setting and manage functionality) - Design/Development Tentative time : 4-5 Week (20 - 25 working Days)
3. Trading service & Integration like ETFs, FX , OTC, Trading API, Account and Web Socket API etc – Tentative Time – 1 Week for each service

**Total Development Tentative Time: 17-18 Week.**

**Tentative Cost : 7200 USD**